# Proposal: Merge “Agent Ready OpenAPI Spec” into PPM-1129

| Status | Draft for review |
| --- | --- |
| Date | 2026-09-28 |
| Audience | Geeta Zanvar, Elima Sugunan, Nick Mathison; ARB and CTC reviewers |
| Concerns | PPM-1129 (Vocabulary & Domain Model Guidance); row 6 of the DCT AI Assistant – Delphix MCP Server – GA page (“Agent Ready Open API Spec”); DLPXECO-14529 |

## Recommendation

Track the agent-ready OpenAPI spec work inside PPM-1129 rather than as a second idea. Retitle PPM-1129 to reflect the widened scope, point both row 5 and row 6 of the GA page at it, and split delivery into two epics so the DCT-side build blockers do not gate the MCP-side work.

No second PPM is needed. Row 6 has no ticket today, so this is a decision not to create a duplicate rather than a consolidation of two live items.

## Why these are one piece of work, not two

### 1. They are the same edit to the same fields

Agent-readiness asks whether an operation says anything useful at all. Vocabulary asks which words it uses when it does. Both are answered by writing the summary and description of the same operations in the same five source specs (core-api, virtualization-api, masking-api, syngen-api, ai-control-api).

Writing the 1,025 currently-missing descriptions is the moment the vocabulary gets chosen. Sequencing them as separate tickets means authoring the same YAML twice, with the second pass conflicting with the first.

### 2. Both compete for one scarce field

The MCP server matches user intent on operationId + summary + path + tags, and never on description (measured in DLPXECO-14529; confirmed in tools/core/dynamic.py:1197, where _action_list_operations returns exactly those four fields to the model).

This has a consequence that reshapes both efforts: any synonym intended to be searchable must live in summary, not description. Vocabulary work and agent-readiness work therefore contend for the same handful of characters in the same field. That is a single editorial decision per operation, not two independent ones.

### 3. The implementing story already spans both

DLPXECO-14529 (“Enrich DCT OpenAPI descriptions so the MCP server can infer user intent”) opens with “Implements the spec-level lever of PPM-1129” and is linked to PPM-1129 as is implemented by. It already carries the measurements, a working prototype branch, and both blockers. A second PPM for row 6 would give one prototype branch two parents.

### 4. They share every gate

Rows 5 and 6 of the GA page are identical on every axis that matters: Teams = DCT + MCP, Status = Exploration, ARB Required, CTC for MCP Required, and the same release pair (DCT GA 2026.6.0 / MCP GA 2026.1.0). One PPM means one ARB submission, one CTC page, one set of Design reviewers.

## What “agent-ready” means concretely

The phrase needs pinning down in the ticket, because the work behind it is specific. Baseline measured against DCT 3.30.0, 1,044 external operations in api-external.yaml; “prototype” column is the state reached on the unpushed branch described in DLPXECO-14529.

| Dimension | Today | Agent-ready target |
| --- | --- | --- |
| Operations carrying a description | 19 (1.8%) | 1,044 (100%) |
| Operations stating an explicit use case | 198 (18.6%) | 406 (38.2%) |
| Purely mechanical descriptions | 533 (50.1%) | 326 (30.6%) |
| Terse generic-verb summaries | 540 (51.7%) | materially reduced |
| Request-body properties undescribed | 144 | 0 |
| Searchable vocabulary / synonyms | none | present in summary, where routing reads |
| filter_expression documentation | one cryptic example, shared by all 138 /search endpoints | operator grammar plus per-endpoint filterable-field lists |
| Operation mechanics | implicit | pagination, async job polling and required fields stated |

Descriptions in the prototype are generated from facts already in the spec, not invented: for long-tail endpoints the lead sentence is the existing summary verbatim with derived mechanics appended, and domain prose is drawn from the 505 component schemas that already carry descriptions.

Demonstrated effect. An A/B harness run against the MCP server’s own endpoint_discovery module showed routing changes such as:

- “list my golden copies” — GET /compliance-job-collections → GET /vdbs

- “generate a secure lookup list for a masking algorithm” — a masking-file-download endpoint → POST /ai/generate

Annotation precedent. The spec already carries x-dct-toolkit-credential-field, which the MCP server treats as the authoritative list of secret fields. Agent-affordance annotations (idempotency, destructiveness, long-running) would extend that established pattern rather than introduce a new one, and would feed PPM-1127 (Tool Annotations) directly.

## What the vocabulary work covers concretely

The other half of the merged scope. Where agent-readiness asks whether an operation says anything useful, this decides the words it uses. Source is PPM-1129’s problem statement, to be reconciled against Glossary v1.2 (32 Canonical Terms rows – #1-#28 plus 3a, 7a, 7b and 19a – and 169 Synonym Map rows; the sheet’s 172 rows include a title, a subtitle and a header row).

| Concern | Canonical | Accept as input | Avoid in output | Why it matters |
| --- | --- | --- | --- | --- |
| Core data object | VDB | database, virtual database, clone, copy | — | Customers use all five interchangeably; the model cannot know they are one thing unless told |
| Source object | dSource | Delphix source, source DB, linked source | — | “Data source” is not an alias: v1.2 defines it as the upstream system a dSource ingests from (#3). Retained as canonical in v1.2; Design System Glossary recommends deprecating it — resolved, Product has decided to keep dSource as-is for this PPM |
| Infrastructure | environment | host, infrastructure, machine, VM | — | Four common aliases, none currently mapped |
| Timeline | timeline | timeflow | timeflow | Legacy Continuous Data engine term; the model echoes it back wherever tool definitions use it |
| Grouping | VDB Group | container | container | “Container” reads as Kubernetes in today’s context; legacy Self-Service / Jetstream users mean VDB Group |
| Connector split | connector | AppData, plugin, native connector | AppData, plugin | Oracle/SQL Server/ASE/V-files are native; PostgreSQL/MongoDB/SAP HANA/Db2 are AppData plugins. An implementation split customers should never see |
| Product boundary | DCT, or Continuous Data engine / Continuous Compliance engine (whichever the context shows) | engine (unqualified), Delphix engine | bare “engine”, “Delphix engine” | Unqualified “engine” is repeatedly conflated with DCT itself, and is ambiguous between the two engine products (v1.2 #8) |

Where each lands. These are not all the same kind of edit, which is part of why the two-epic split works:

- Spec-side (DCT epic) — synonyms into summary so they are searchable; canonical terms in description prose; hiding the AppData/native split in customer-facing wording.

- MCP-side epic — server_instructions carries the cross-cutting rules (accept these aliases, emit these canonical terms, never surface these); the 79 manual_confirmation.txt templates get a direct pass, since they are hand-authored in this repo and reach every user regardless of toolset.

Current exposure in this repo, as a sizing input for the MCP-side epic:

| Surface | timeflow | dSource | VDB | AppData | environment |
| --- | --- | --- | --- | --- | --- |
| config/toolsets/*.txt (5 files, legacy) | 73 | 183 | 377 | 14 | — |
| tools/*.py (pre-built fallback) | 281 | 959 | 1,759 | 159 | — |
| manual_confirmation.txt (79 rules, reaches everyone) | 6 | 31 | 87 | — | 12 |

The first two rows are opt-in legacy surfaces under dynamic mode; the third is not, which is why Lever 4 stays in scope at full weight even as Levers 1–2 shrink.

## Why the original PPM-1129 lever split needs rescoping

PPM-1129 was written on 2026-04-17, before PPM-1174 (2-tool revision) landed. Its four levers assume the curated per-domain toolsets are the primary surface. They no longer are.

DCT_TOOLSET now defaults to dynamic (config/config.py:28). In dynamic mode the server registers exactly two tools — discovery and execute — and downloads the spec live from the customer’s own DCT instance at {DCT_BASE_URL}/dct/static/api-external.yaml, with no bundled fallback (tools/core/spec_cache.py). Everything the model sees about the API therefore comes from that spec.

| Lever | As written | Assessment against current architecture |
| --- | --- | --- |
| 1. Tool/action renames across 5 toolsets (~1.5 wk) | Rename actions containing database, plugin, appdata, timeflow | Largely inert. Dynamic mode has no action names to rename. The five .txt toolsets do carry the terminology (183 dsource, 377 vdb, 73 timeflow, 14 appdata hits) but are opt-in legacy. |
| 2. Docstrings and descriptions (~1 wk) | Rewrite every tool- and action-level description | Shrinks to two docstrings (discovery, execute) plus the spec — which this repo does not own. This is the lever that becomes the spec work. |
| 3. Server instructions (~3 d) | Author server_instructions.txt loaded at FastMCP init | Highest leverage, cheapest. (At time of writing 0% done; now done — see status below.) main.py:69 is FastMCP(name=..., lifespan=...) with no instructions=. fastmcp>=2.13.2 is already pinned and supports it — the “FastMCP version bump may be a prerequisite” open question is resolved: no bump needed. |
| 4. Errors and confirmation prompts (~2 d) | Audit manual_confirmation.txt | Real and correctly sized. 79 hand-authored rules in this repo reaching every user regardless of toolset; message templates contain 87 VDB, 31 dSource, 12 environment, 9 database, 6 timeflow occurrences. |

Status (current). Lever 3 is done: config/server_instructions.md is loaded by load_server_instructions() and passed as instructions= to FastMCP(...) in main.py. Levers 1, 2 and 4 have also been applied in this repo for the toolsets and pre-built tools: tool/action renames (timeline_tool, connector_schema_tool, vdb_template_tool, …), canonical pre-built docstrings with per-tool customer-alias lines, canonical confirmation templates with {name} placeholders rendered in every toolset, and to_canonical() applied to raw error bodies and to OpenAPI summaries shown by discovery. The spec-side work (DCT epic) is unchanged by this.

The net effect: the original “~3 weeks, mostly editorial, in the MCP repo” estimate is inverted. Most of the user-visible benefit sits in Levers 3–4 (~1 week, no cross-team dependency), and the dominant vocabulary surface is the spec — owned by another team and carrying real build risk.

## Known blockers, inherited from DLPXECO-14529

These belong to the DCT-side epic and must be visible at ARB.

A hard 3 MB build ceiling. app/build/api-codeGen.yaml must stay under SnakeYAML’s 3,145,728 code-point limit or validateSwaggerApi_ and openApiGenerate_ fail. It was already at ~81% before any enrichment; the prototype lands at ~0.5% headroom. Verified by bytecode inspection that the limit is SnakeYAML’s own LoaderOptions default, identical in 1.33 and 2.5, and that neither jackson-dataformat-yaml nor swagger-core ever calls setCodePointLimit. It is only configurable from swagger-parser-v3 ≥ 2.1.43, absent from the 2.1.2 pinned by openapi-generator 6.3.0. Bumping openapi-generator alone does nothing — it needs the bump plus a maxYamlCodePoints system property, or descriptions stripped from the codegen input only.

A breaking-change trap for description work. UpdateComplianceJobRequest declares pre_script and post_script as two byte-identical inline schemas sharing title: UpdateComplianceJobScript, which openapi-generator deduplicates into one model class. Giving them different descriptions splits it into UpdateComplianceJobScript + UpdateComplianceJobScript1 and changes the type of postScript — breaking for every published client library. Caught by generating Java before and after and diffing all 1,534 files; fixed by giving both identical text. It is the only such case across the five source specs today, but the pattern will recur.

## Proposed shape

One PPM. Retitle PPM-1129 to “AI Assistant (GA) — Agent-Ready API Surface: Vocabulary & Domain Model”. Fold row 6’s intent into it and update the GA page so rows 5 and 6 both reference it. One ARB, one CTC, one set of Design reviewers.

Two delivery epics, because the risk profiles differ sharply:

| Epic | Scope | Risk | Rough size |
| --- | --- | --- | --- |
| MCP-side (dxi-mcp-server) | server_instructions wired into FastMCP(...); vocabulary pass over the 79 manual_confirmation.txt templates; error-message translation layer; BYO AI provider startup notice (PPM-1077) | None known. No cross-team dependency, no version bump. | ~1 week |
| DCT-side (apigw-services) | DLPXECO-14529 un-deferred: description coverage to 100%, synonyms into summary, filter_expression grammar, per-endpoint filterable fields, agent-affordance annotations | SnakeYAML ceiling; codegen model-split trap; needs DCT team capacity | Prototyped; needs re-estimation after the ceiling decision |

Splitting this way means a build-toolchain problem gates only its own epic, not the November date for both.

## Sequencing

- Now, unblocked: MCP-side epic. Nothing outside this repo is required.

- Decision needed early: how to clear the 3 MB ceiling — lift it deliberately (generator bump plus system property) or strip descriptions from the codegen input. This determines whether the DCT-side epic fits the November release at all.

- Design input needed before the spec pass is finalised: connector vs. connection/subconnection timing, glossary hosting. (dSource deprecation direction is resolved — see below.) Reviewers named in PPM-1129 are Jake Smith and Brian Deverter.

- Downstream: PPM-1174 Phase 2 (semantic search tool) depends on this landing. The fuzzy ranker that would back it already exists at tools/core/endpoint_discovery.py but is dormant — imported only by meta_tools.py, which is not registered as MCP tools. It ranks on the same thin summary/path tokens, which is precisely why it returns noise without this work. The prerequisite claim in PPM-1129 checks out.

## Release note: breaking tool and action renames (Lever 1)

Breaking change, no compatibility aliases. Lever 1 renamed every persona-toolset tool and action whose name carried retired terminology. The old names are gone – there are deliberately no aliases, because an alias keeps the retired word in the surface the model reads. Anything that calls these tools by name (scripts, saved prompts, agent configurations, tests against a persona toolset) must be updated before upgrading. The underlying DCT API paths are unchanged, and the default dynamic toolset (discovery / execute) is not affected.

| Kind | Old name | New name | Toolsets |
| --- | --- | --- | --- |
| Tool | timeflow_tool | timeline_tool | continuous_data_admin, self_service, self_service_provision |
| Tool | toolkit_tool | connector_schema_tool | continuous_data_admin, platform_admin, self_service_provision |
| Tool | database_template_tool | vdb_template_tool | continuous_data_admin, reporting_insights, self_service_provision |
| Action (connector_schema_tool) | upload_toolkit / delete_toolkit | upload_connector_schema / delete_connector_schema | continuous_data_admin, platform_admin |
| Action (data_tool) | dsource_link_appdata | dsource_link_connector | continuous_data_admin |
| Action (data_tool) | dsource_link_appdata_defaults | dsource_link_connector_defaults | continuous_data_admin |
| Action (data_tool) | update_appdata_dsource | update_connector_dsource | continuous_data_admin |
| Action (data_tool) | switch_vdb_timeflow | switch_vdb_timeline | continuous_data_admin |
| Action (vdb_tool) | switch_timeflow | switch_timeline | self_service_provision |
| Action (environment_source_tool) | create_appdata_source / update_appdata_source | create_connector_source / update_connector_source | continuous_data_admin |
| Action (snapshot_bookmark_tool) | get_snapshot_timeflow_range | get_snapshot_timeline_range | continuous_data_admin, reporting_insights |
| Action (snapshot_tool) | get_timeflow_range | get_timeline_range | self_service (and self_service_provision, which inherits it) |
| Action (diagnostic_tool) | check_database_connectivity | check_connectivity | continuous_data_admin, platform_admin |

Also user-visible, not breaking: pre-built tools now report a DCT API failure as an MCP error (isError: true) whose text is the raw upstream message, followed by a message_for_user: line in canonical vocabulary when translation changed it.

## Open questions carried forward

- Glossary hosting and Design review. Glossary v1.2 (32 canonical-term rows, 169 synonym rows, three sheets) exists only as DCT_MCP_Server_Vocabulary_Glossary_v1.2.xlsx and is not in any repo. PPM-1129 recommends hosting the MCP-specific layer as a PDUX Confluence page linked to canonical Delphix terminology, the Perforce Lexicon and the Design System Glossary. Blocks the spec pass; does not block the MCP-side epic.

- dSource deprecation direction — resolved. The Design System Glossary recommends deprecating customer-facing dSource; Glossary v1.2 retains it because no clean replacement exists. Product has confirmed (PPM-1129, 2026-10-12): deprecation is deferred to a future initiative, and dSource stays canonical for this PPM. No code change was required — the vocabulary layer already treats dSource as canonical throughout.

- Connector vs. connection/subconnection. Connector has dual meanings and Delphix is moving toward connection/subconnection. Need Design confirmation of timing before renaming anything.

- Raw API error translation layer — resolved. tools/core/vocabulary.py:to_canonical(), driven by config/mappings/vocabulary.txt, translates raw DCT/engine error bodies in both the dynamic execute tool and the pre-built tools (core/decorators.py), additively as message_for_user. It never rewrites paths, URLs or IDs, and skips words with an unrelated meaning (Oracle “container database”, “VDB inventory report”).

- Terminology not yet applied by the prototype — since applied. timeflow → timeline; VDB Group ↔ “container”; environment/host/machine synonyms; hiding the AppData vs. native connector split; unqualified “engine” vs. DCT. These were PPM-1129’s headline items; they have since been reconciled against the real Glossary v1.2 and applied in server_instructions.md, vocabulary.txt, manual_confirmation.txt, and the toolset/tool names and docstrings.

## Explicitly out of scope

- Renaming API endpoints or OpenAPI tags. A tag rename also renames the generated client class (Connectors → ConnectorsApi), which is breaking.

- An API version bump. The structural diff is descriptions and summaries only, consistent with the PPM-1124 precedent.

- Full Continuous Compliance terminology reconciliation.

- Customer-facing glossary publication.

- The post-GA “Guidance for AI Agents” documentation page — revisit once 3–6 months of real agent interaction data exist.

## Sources

- PPM-1129 description (Ready to Review, 18 pts, target 2026-11-24)

- DLPXECO-14529 description — measurements, prototype results, blockers

- GA planning page, rows 5 and 6, last edited 2026-09-23

- dxi-mcp-server @ 7f2f4da: config/config.py:28, main.py:69, tools/core/spec_cache.py, tools/core/dynamic.py:1197, config/mappings/manual_confirmation.txt, config/toolsets/*.txt, tools/core/endpoint_discovery.py, pyproject.toml